Action List – Traffic/Transport/Roads

| ISSUE | ACTION | LEAD | PARTNERS | TIMESCALE |
| --- | --- | --- | --- | --- |

| T1 | Speeding traffic on A442 through Norton and overtaking on double white lines | Shropshire Council has proposed scheme to shorten length of 30 mph zone to within built-up area of Norton. In addition, provision of additional signage including VAS | SPC |  | SC WMP |  | Scheme to go out to public consultation in May 2013. If agreed, scheme to be implemented in 2013-14 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T2 | Lack of police presence to enforce speed limits in Norton | Currently not enforceable due to road layout through Norton but to be revisited if scheme at T1 is implemented and length of 30 mph has been shortened. | SPC |  | WMP |  | Medium Term/Ongoing |  |
| T3 | Speeding and large agricultural vehicles on Cheswardine Lane | 1.Shropshire Council to be approached for provision of ‘Slow’ signs 2.Users to be asked to drive with more consideration – Parish Newsletter item | SPC |  | SC |  | Short Term/Ongoing |  |
| T4 | Speed of vehicles on narrow drive to Apley Home Farm | Issue to be raised with Apley Estate. Possible provision of appropriate signs | SPC |  | AE |  | Short Term/Ongoing |  |
| T5 | Lack of appropriate parking for bowls club and Village Hall | Shropshire Council to be contacted regarding provision of parking bays at appropriate location(s) | SPC |  | SC AE |  | Medium Term/Ongoing |  |
| T6 | Poor road surface on A442 causing increased noise | Shropshire Council to be consulted on possible remedial action | SPC |  | SC |  | Medium Term/Ongoing |  |
| T7 | Road maintenance Astol Lane and 13-21 Cheswardine Lane. | Astol Lane has been dealt with by SC. 13-21 Cheswardine Lane responsibility of Apley Estate – work required to be assessed. areas and action requested when necessary. Clerk to ascertain frequency of verge maintenance | SPC |  | SC AC |  | Completed SC & AE |  |
| T8 | Footpath needed to Apley Farm Shop from Astol Crossroads | Shropshire Council have inspected area and produced an initial estimate of cost. Further information on timescale of work has been requested. Parish Council to decide on level of contribution it wishes to make. |  | SPC |  | SC |  | No Further Action |
| T9 | Verge maintenance has deteriorated since change of contractor | Details of frequency to be requested from Shropshire Council. |  | SPC |  | SC |  | Ongoing |

| T10 | Street signs needed for 1, 2 & 3 Jubilee Cottages, Norton | Shropshire Council inspected location and further information awaited. | SPC | SC | Completed SCC |
| --- | --- | --- | --- | --- | --- |
| T11 | Improved bus service between Telford and Bridgnorth | 1.Information to be compiled on what services would be required by users. 2.Action to be considered on increasing usage 3.Arriva to be contacted for further information/discussion on possible changes to schedules/frequency | SPC | Arriva | No Further Action |

| T12 | Maintenance of Footpaths from Norton to Astol Crossroads. | Parish Council informed that the paths are over grown by grass/turf/bramble/nettles. Occupiers of adjacent fields to be contacted regarding hedge trimming. SCC to be contacted regarding clearing turf when verges are cut. | SPC | SC AE | Ongoing |
| --- | --- | --- | --- | --- | --- |

| Action List – Environmental |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ISSUE |  | ACTION | LEAD |  | PARTNERS |  | TIMESCALE |  |
| E1 | Too many road signs in Norton | Existing signs to be surveyed and rationalised to retain only those required for safety reasons. Issue has been raised with Shropshire Council and warning sign ‘Horses’ to be removed from junction of A442 and Windmill Lane | SPC |  | SC |  | No Further Action |  |
| E2 | Poor state of village pond in Norton | Possibility of improvements to be discussed. Fencing required and trees to be cut back. Advice from ecologist required. |  | SPC |  | AE |  | Ongoing |
| E3 | Poor state of stocks | Stocks do not require repair but posts holding chains are damaged. |  | SPC |  | AE EH |  | Completed AE |
| E3 | Centre of Norton to be kept tidier | Need to check level of maintenance undertaken by Shropshire Council. Work may need to be undertaken by working party of parish councillors and village residents. Item for Parish Newsletter |  | SPC |  | SC Local residents Newsletter editor |  | Ongoing |

| Action List – Housing |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ISSUE |  | ACTION | LEAD | PARTNERS | TIMESCALE |
| H1 | Development Plan for waste and infill areas in Norton to include provision of more bungalows | Current designation in Site Allocations and Management of Development (SamDev) is for ‘countryside’ but Parish Council could decide to change this to community hub/cluster | SPC | SC | Ongoing |

| Action List – SocialCohesion |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ISSUE |  | ACTION | LEAD | PARTNERS | TIMESCALE |
| S1 | Need for improved integration of newcomers to parish | Issue for Parish Newsletter and Village Hall Committee | SPC | VHC Parish Newsletter editor | Ongoing |
| S2 | Provision of Youth Club for younger residents | Need to be assessed. May not currently be sufficient interest to justify provision but to be monitored for future changes in number of young people in parish | SPC | To be identified once need established | Completed |

| S3 | Church is not a focal point and is not well supported | Issue to be raised with Parochial Church Council – possible area of partnership with Parish Council | SPC | PCC | Ongoing |
| --- | --- | --- | --- | --- | --- |
| S4 | Parish website needed | Contact Shropshire Council for information on using Shrop.Net | SPC | SC | Ongoing |

| S5 | Community Safety- burglaries | Community meeting, Neighbourhood Watch Scheme | SPC | Residents.LJC, WMP | Completed |
| --- | --- | --- | --- | --- | --- |

| Action List – Apley Estate |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ISSUE |  | ACTION | LEAD | PARTNERS | TIMESCALE |
| A1 | Rights of Way not always maintained across fields | Situation to be monitored by Parish Council and any issues raised with Apley Estate | SPC | AE | Ongoing |

| Action List – Assets to be maintained for the future |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ISSUE |  | ACTION | LEAD | PARTNERS | TIMESCALE |
| F1 | Norton Village Hall | Village Hall Committee to be commended for maintaining this facility | SPC | VHC | Completed |
| F2 | Jubilee Play Park | Purchase of additional play equipment to be considered | SPC | Local residents | No Further Action |
| F3 | Mothers & Toddlers Group | Shropshire Council’s Local Joint Committee may provide funding/assistance if Group becomes established | SPC | LJC VHC | Completed |
| F4 | History and country environment | Encourage interest of residents and their part in maintaining environment | SPC | Local residents Parish Newsletter editor | No Further Action |

Key to Lead/Partner Abbreviations

SPC – Stockton Parish Council; SC – Shropshire Council. WMP – West Mercia Police.AE – Apley Estate.  EH – English Heritage. VHC- Village Hall Committee  PCC- Parochial Church Council.  LJC – Local Joint Committee

No Further Action on this issue is planned by Stockton Parish Council

Action on this issue has been completed.

Additional information regarding the Parish Action Plan can be obtained from the Parish Clerk

Mrs Jane Joynt - telephone 01952 730889emailf.joynt@btinternet.com.

Stockton Parish Council would welcome your opinions on the Parish Action Plan.

Please send your comments to the Parish Clerk at the above email address or by post to 3 Apley Cottages, Apley Park, Norton, Shifnal, Shropshire TF11 9EL.